## 📋 MA TRẬN KẾ HOẠCH TRIỂN KHAI BUCKETS TERRAFORM

### TỔNG QUAN PHASES

┌────────────────────────────────────────────────────────────────────────────┐

│  PHASE 0: VERIFICATION & BACKUP                                            │

│  ├── B0.1: Verify Blueprint vs Reality (web-test)                         │

│  ├── B0.2: Verify Blueprint vs Reality (agent-data-test)                  │

│  ├── B0.3: Backup web-test → web-test-backup                              │

│  └── B0.4: Backup agent-data-test → agent-data-test-backup                │

├────────────────────────────────────────────────────────────────────────────┤

│  PHASE 1: IMPORT & LOCK (web-test)                                        │

│  ├── B1.1: Setup Terraform Structure (web-test)                           │

│  ├── B1.2: Import W1-T (TF State)                                         │

│  └── B1.3: Import S3, S4, S5 (Orphan/Legacy)                              │

├────────────────────────────────────────────────────────────────────────────┤

│  PHASE 2: CREATE TEST BUCKETS (web-test)                                  │

│  ├── B2.1: Create S1 (System Backups)                                     │

│  ├── B2.2: Create S2 (Temp)                                               │

│  ├── B2.3: Create W2-T (Directus) + Migration Plan                        │

│  └── B2.4: Create W3-T, W4-T, W5-T                                        │

├────────────────────────────────────────────────────────────────────────────┤

│  PHASE 3: CREATE PRODUCTION BUCKETS (web-test)                            │

│  ├── B3.1: Create W1-P (TF State Prod)                                    │

│  └── B3.2: Create W2-P → W5-P                                             │

├────────────────────────────────────────────────────────────────────────────┤

│  PHASE 4: AGENT-DATA (Separate Track)                                     │

│  ├── B4.1: Setup Terraform Structure (agent-data-test)                    │

│  ├── B4.2: Import A1-T → A6-T, A-L1, A-L2                                 │

│  ├── B4.3: Import A1-P → A5-P, A-LP                                       │

│  └── B4.4: Create A6-P (Backup Production)                                │

└────────────────────────────────────────────────────────────────────────────┘

## PHASE 0: VERIFICATION & BACKUP

| Bước | Repo | Mục tiêu | Executor | Gate Condition | Prompt ID |
| --- | --- | --- | --- | --- | --- |
| B0.1 | web-test | Verify Blueprint phản ánh 100% thực tế buckets | Cursor + Antigravity | Output: Checklist ✅/❌ cho từng bucket | PROMPT-B0.1 |
| B0.2 | agent-data-test | Verify Blueprint phản ánh 100% thực tế buckets | Cursor + Antigravity | Output: Checklist ✅/❌ cho từng bucket | PROMPT-B0.2 |
| B0.3 | web-test → web-test-backup | Backup toàn bộ repo trước khi thay đổi | Antigravity | Backup commit với tag pre-terraform-YYYYMMDD | PROMPT-B0.3 |
| B0.4 | agent-data-test → agent-data-test-backup | Backup toàn bộ repo trước khi thay đổi | Antigravity | Backup commit với tag pre-terraform-YYYYMMDD | PROMPT-B0.4 |

### PROMPT-B0.1: Verify Blueprint - web-test

markdown

Role: Cursor + Antigravity, GCP Infrastructure Auditor.

Mission: VERIFY Blueprint accuracy for `web-test` repo buckets.

**Reason:** Ensure BUCKETS_MASTER_BLUEPRINT.md reflects 100% reality before Terraform changes.

Reference: `/Users/nmhuyen/Documents/Manual Deploy/web-test/docs/BUCKETS_MASTER_BLUEPRINT.md`

Execution Tasks:

### TASK 1: LIST ALL ACTUAL BUCKETS IN GCP

Run the following command and capture output:

```bash

gsutil ls -p github-chatgpt-ggcloud | grep -E "huyen1974-(web|system|artifact|log|chatgpt|directus)" | sort

```

### TASK 2: VERIFY EACH BUCKET IN BLUEPRINT (Nhóm 1, 4, 5 + Legacy)

For each bucket in Blueprint, check:

| ID | Bucket Name | Blueprint Status | CLI Check Command | Actual Status | Match? |

|:---|:------------|:-----------------|:------------------|:--------------|:------:|

| S1 | `huyen1974-system-backups-shared` | MISSING | `gsutil ls -b gs://huyen1974-system-backups-shared` | ? | ⬜ |

| S2 | `huyen1974-system-temp-shared` | MISSING | `gsutil ls -b gs://huyen1974-system-temp-shared` | ? | ⬜ |

| S3 | `huyen1974-artifact-storage` | EXIST | `gsutil ls -b gs://huyen1974-artifact-storage` | ? | ⬜ |

| S4 | `huyen1974-log-storage` | EXIST | `gsutil ls -b gs://huyen1974-log-storage` | ? | ⬜ |

| S5 | `huyen1974-chatgpt-functions` | EXIST | `gsutil ls -b gs://huyen1974-chatgpt-functions` | ? | ⬜ |

| W1-T | `huyen1974-web-test-tfstate` | EXIST | `gsutil ls -b gs://huyen1974-web-test-tfstate` | ? | ⬜ |

| W2-T | `huyen1974-web-uploads-test` | MISSING | `gsutil ls -b gs://huyen1974-web-uploads-test` | ? | ⬜ |

| W3-T | `huyen1974-kestra-storage-test` | MISSING | `gsutil ls -b gs://huyen1974-kestra-storage-test` | ? | ⬜ |

| W4-T | `huyen1974-chatwoot-storage-test` | MISSING | `gsutil ls -b gs://huyen1974-chatwoot-storage-test` | ? | ⬜ |

| W5-T | `huyen1974-affiliate-data-test` | MISSING | `gsutil ls -b gs://huyen1974-affiliate-data-test` | ? | ⬜ |

| Legacy-1 | `directus-assets-test-20251223` | EXIST | `gsutil ls -b gs://directus-assets-test-20251223` | ? | ⬜ |

| W1-P | `huyen1974-web-production-tfstate` | MISSING | `gsutil ls -b gs://huyen1974-web-production-tfstate` | ? | ⬜ |

| W2-P | `huyen1974-web-uploads-production` | MISSING | `gsutil ls -b gs://huyen1974-web-uploads-production` | ? | ⬜ |

| W3-P | `huyen1974-kestra-storage-production` | MISSING | `gsutil ls -b gs://huyen1974-kestra-storage-production` | ? | ⬜ |

| W4-P | `huyen1974-chatwoot-storage-production` | MISSING | `gsutil ls -b gs://huyen1974-chatwoot-storage-production` | ? | ⬜ |

| W5-P | `huyen1974-affiliate-data-production` | MISSING | `gsutil ls -b gs://huyen1974-affiliate-data-production` | ? | ⬜ |

### TASK 3: CHECK FOR UNEXPECTED BUCKETS

List any buckets found in GCP that are NOT in Blueprint:

```bash

# Compare actual vs blueprint

# Report any bucket matching huyen1974-* pattern not in Blueprint

```

### TASK 4: REPORT

Output format:

```

=== VERIFICATION REPORT: web-test ===

Date: YYYY-MM-DD HH:MM

MATCHED (Blueprint = Reality):

✅ S3: huyen1974-artifact-storage - EXIST

✅ S4: huyen1974-log-storage - EXIST

...

MISMATCHED (Need Blueprint Update):

❌ [ID]: [bucket-name] - Blueprint says [X], Reality is [Y]

...

UNEXPECTED (In GCP but not in Blueprint):

⚠️ [bucket-name] - Exists in GCP, not documented

...

VERDICT: [PASS / FAIL - Need Blueprint Update]

```

### GATE CONDITION

- If VERDICT = PASS → Proceed to B0.2

- If VERDICT = FAIL → Update Blueprint, re-run B0.1

### PROMPT-B0.2: Verify Blueprint - agent-data-test

markdown

Role: Cursor + Antigravity, GCP Infrastructure Auditor.

Mission: VERIFY Blueprint accuracy for `agent-data-test` repo buckets.

**Reason:** Ensure BUCKETS_MASTER_BLUEPRINT.md reflects 100% reality before Terraform changes.

Reference: `/Users/nmhuyen/Documents/Manual Deploy/web-test/docs/BUCKETS_MASTER_BLUEPRINT.md`

Execution Tasks:

### TASK 1: LIST ALL ACTUAL BUCKETS IN GCP

Run the following command and capture output:

```bash

gsutil ls -p github-chatgpt-ggcloud | grep -E "huyen1974-agent-data|huyen1974-faiss" | sort

```

### TASK 2: VERIFY EACH BUCKET IN BLUEPRINT (Nhóm 2, 3)

For each bucket in Blueprint, check:

| ID | Bucket Name | Blueprint Status | CLI Check Command | Actual Status | Match? |

|:---|:------------|:-----------------|:------------------|:--------------|:------:|

| A1-T | `huyen1974-agent-data-tfstate-test` | EXIST | `gsutil ls -b gs://huyen1974-agent-data-tfstate-test` | ? | ⬜ |

| A2-T | `huyen1974-agent-data-knowledge-test` | EXIST | `gsutil ls -b gs://huyen1974-agent-data-knowledge-test` | ? | ⬜ |

| A3-T | `huyen1974-agent-data-artifacts-test` | EXIST | `gsutil ls -b gs://huyen1974-agent-data-artifacts-test` | ? | ⬜ |

| A4-T | `huyen1974-agent-data-logs-test` | EXIST | `gsutil ls -b gs://huyen1974-agent-data-logs-test` | ? | ⬜ |

| A5-T | `huyen1974-agent-data-qdrant-snapshots-test` | EXIST | `gsutil ls -b gs://huyen1974-agent-data-qdrant-snapshots-test` | ? | ⬜ |

| A6-T | `huyen1974-agent-data-backup-test` | EXIST | `gsutil ls -b gs://huyen1974-agent-data-backup-test` | ? | ⬜ |

| A-L1 | `huyen1974-agent-data-source-test` | EXIST | `gsutil ls -b gs://huyen1974-agent-data-source-test` | ? | ⬜ |

| A-L2 | `huyen1974-faiss-index-storage` | EXIST | `gsutil ls -b gs://huyen1974-faiss-index-storage` | ? | ⬜ |

| Legacy | `huyen1974-agent-data-terraform-state` | EXIST | `gsutil ls -b gs://huyen1974-agent-data-terraform-state` | ? | ⬜ |

| A1-P | `huyen1974-agent-data-tfstate-production` | EXIST | `gsutil ls -b gs://huyen1974-agent-data-tfstate-production` | ? | ⬜ |

| A2-P | `huyen1974-agent-data-knowledge-production` | EXIST | `gsutil ls -b gs://huyen1974-agent-data-knowledge-production` | ? | ⬜ |

| A3-P | `huyen1974-agent-data-artifacts-production` | EXIST | `gsutil ls -b gs://huyen1974-agent-data-artifacts-production` | ? | ⬜ |

| A4-P | `huyen1974-agent-data-logs-production` | EXIST | `gsutil ls -b gs://huyen1974-agent-data-logs-production` | ? | ⬜ |

| A5-P | `huyen1974-agent-data-qdrant-snapshots-production` | EXIST | `gsutil ls -b gs://huyen1974-agent-data-qdrant-snapshots-production` | ? | ⬜ |

| A6-P | `huyen1974-agent-data-backup-production` | MISSING | `gsutil ls -b gs://huyen1974-agent-data-backup-production` | ? | ⬜ |

| A-LP | `huyen1974-agent-data-source-production` | EXIST | `gsutil ls -b gs://huyen1974-agent-data-source-production` | ? | ⬜ |

### TASK 3: CHECK FOR UNEXPECTED BUCKETS

List any agent-data buckets found in GCP that are NOT in Blueprint.

### TASK 4: REPORT

Output format: (Same as B0.1)

### GATE CONDITION

- If VERDICT = PASS → Proceed to B0.3

- If VERDICT = FAIL → Update Blueprint, re-run B0.1 & B0.2

### PROMPT-B0.3: Backup web-test

markdown

Role: Antigravity, DevOps Engineer.

Mission: BACKUP `web-test` repo to `web-test-backup` before Terraform changes.

**Reason:** Safety net for rollback if Terraform execution causes issues.

Source: `Huyen1974/web-test` (main branch)

Target: `Huyen1974/web-test-backup`

Execution Tasks:

### TASK 1: CLONE/UPDATE BACKUP REPO

```bash

cd /Users/nmhuyen/Documents/Manual\ Deploy/

git clone https://github.com/Huyen1974/web-test-backup.git || cd web-test-backup && git pull origin main

```

### TASK 2: SYNC FROM SOURCE TO BACKUP

```bash

cd /Users/nmhuyen/Documents/Manual\ Deploy/web-test-backup

# Remove old content (except .git)

find . -mindepth 1 -maxdepth 1 ! -name '.git' -exec rm -rf {} \;

# Copy all from source

cp -r /Users/nmhuyen/Documents/Manual\ Deploy/web-test/* .

# Verify copy

ls -la

```

### TASK 3: COMMIT WITH TIMESTAMP TAG

```bash

TIMESTAMP=$(date +%Y%m%d_%H%M%S)

git add -A

git commit -m "Backup pre-terraform: $TIMESTAMP"

git tag "pre-terraform-$TIMESTAMP"

git push origin main --tags

```

### TASK 4: VERIFY BACKUP

```bash

echo "=== BACKUP VERIFICATION ==="

echo "Commit: $(git rev-parse HEAD)"

echo "Tag: pre-terraform-$TIMESTAMP"

echo "Files: $(git ls-files | wc -l)"

echo "Remote: $(git remote get-url origin)"

```

### OUTPUT REQUIRED

```

=== BACKUP REPORT: web-test ===

Date: YYYY-MM-DD HH:MM

Source: Huyen1974/web-test

Target: Huyen1974/web-test-backup

Commit SHA: [hash]

Tag: pre-terraform-YYYYMMDD_HHMMSS

Files backed up: [count]

Status: ✅ SUCCESS / ❌ FAILED

```

### GATE CONDITION

- If Status = SUCCESS → Proceed to B0.4

- If Status = FAILED → Debug and retry B0.3

### PROMPT-B0.4: Backup agent-data-test

markdown

Role: Antigravity, DevOps Engineer.

Mission: BACKUP `agent-data-test` repo to `agent-data-test-backup` before Terraform changes.

**Reason:** Safety net for rollback if Terraform execution causes issues.

Source: `Huyen1974/agent-data-test` (main branch)

Target: `Huyen1974/agent-data-test-backup`

Execution Tasks:

### TASK 1: CLONE/UPDATE BACKUP REPO

```bash

cd /Users/nmhuyen/Documents/Manual\ Deploy/

git clone https://github.com/Huyen1974/agent-data-test-backup.git || cd agent-data-test-backup && git pull origin main

```

### TASK 2: SYNC FROM SOURCE TO BACKUP

```bash

cd /Users/nmhuyen/Documents/Manual\ Deploy/agent-data-test-backup

# Remove old content (except .git)

find . -mindepth 1 -maxdepth 1 ! -name '.git' -exec rm -rf {} \;

# Copy all from source

cp -r /Users/nmhuyen/Documents/Manual\ Deploy/agent-data-test/* .

# Verify copy

ls -la

```

### TASK 3: COMMIT WITH TIMESTAMP TAG

```bash

TIMESTAMP=$(date +%Y%m%d_%H%M%S)

git add -A

git commit -m "Backup pre-terraform: $TIMESTAMP"

git tag "pre-terraform-$TIMESTAMP"

git push origin main --tags

```

### TASK 4: VERIFY BACKUP

```bash

echo "=== BACKUP VERIFICATION ==="

echo "Commit: $(git rev-parse HEAD)"

echo "Tag: pre-terraform-$TIMESTAMP"

echo "Files: $(git ls-files | wc -l)"

echo "Remote: $(git remote get-url origin)"

```

### OUTPUT REQUIRED

```

=== BACKUP REPORT: agent-data-test ===

Date: YYYY-MM-DD HH:MM

Source: Huyen1974/agent-data-test

Target: Huyen1974/agent-data-test-backup

Commit SHA: [hash]

Tag: pre-terraform-YYYYMMDD_HHMMSS

Files backed up: [count]

Status: ✅ SUCCESS / ❌ FAILED

```

### GATE CONDITION

- If Status = SUCCESS → Proceed to PHASE 1 (B1.1)

- If Status = FAILED → Debug and retry B0.4

```

---

## **PHASE 1-4: TERRAFORM EXECUTION**

| Bước | Repo | Mục tiêu | Executor | Gate Condition | Prompt ID |

|:----:|:-----|:---------|:---------|:---------------|:----------|

| **B1.1** | `web-test` | Setup Terraform directory structure | Cursor | `provider.tf`, `backend.tf`, `variables.tf` created | `PROMPT-B1.1` |

| **B1.2** | `web-test` | Import W1-T (TF State bucket) | Cursor + Manual | `terraform plan` shows "No changes" | `PROMPT-B1.2` |

| **B1.3** | `web-test` | Import S3, S4, S5 (Orphan/Legacy) | Cursor + Manual | `terraform plan` shows "No changes" | `PROMPT-B1.3` |

| **B2.1** | `web-test` | Create S1 (System Backups) | Cursor | Bucket exists, `gsutil ls` confirms | `PROMPT-B2.1` |

| **B2.2** | `web-test` | Create S2 (Temp) | Cursor | Bucket exists | `PROMPT-B2.2` |

| **B2.3** | `web-test` | Create W2-T + Migration Plan | Cursor | Bucket exists, migration script ready | `PROMPT-B2.3` |

| **B2.4** | `web-test` | Create W3-T, W4-T, W5-T | Cursor | All 3 buckets exist | `PROMPT-B2.4` |

| **B3.1** | `web-test` | Create W1-P (TF State Prod) | Cursor | Bucket exists | `PROMPT-B3.1` |

| **B3.2** | `web-test` | Create W2-P → W5-P | Cursor | All 4 buckets exist | `PROMPT-B3.2` |

| **B4.1** | `agent-data-test` | Setup Terraform structure | Cursor | Structure ready | `PROMPT-B4.1` |

| **B4.2** | `agent-data-test` | Import A1-T → A6-T, A-L1, A-L2 | Cursor + Manual | `terraform plan` shows "No changes" | `PROMPT-B4.2` |

| **B4.3** | `agent-data-test` | Import A1-P → A5-P, A-LP | Cursor + Manual | `terraform plan` shows "No changes" | `PROMPT-B4.3` |

| **B4.4** | `agent-data-test` | Create A6-P (Backup Production) | Cursor | Bucket exists | `PROMPT-B4.4` |

---

## **FLOW DIAGRAM**

```

START

│

▼

┌─────────────────────────────────────────────────────────────┐

│ B0.1: Verify Blueprint (web-test)                          │

│       Executor: Cursor + Antigravity                        │

│       Gate: All buckets match? ──────────────────┐         │

└─────────────────────────────────────────────────────────────┘

│                              │

YES                            NO

│                              │

▼                              ▼

┌─────────────────────────────────────────┐  ┌──────────────────┐

│ B0.2: Verify Blueprint (agent-data)    │  │ Update Blueprint │

│       Gate: All buckets match?         │  │ Re-run B0.1      │

└─────────────────────────────────────────┘  └──────────────────┘

│

YES

▼

┌─────────────────────────────────────────────────────────────┐

│ B0.3: Backup web-test → web-test-backup                    │

│       Gate: Tag created & pushed?                           │

└─────────────────────────────────────────────────────────────┘

│

YES

▼

┌─────────────────────────────────────────────────────────────┐

│ B0.4: Backup agent-data-test → agent-data-test-backup      │

│       Gate: Tag created & pushed?                           │

└─────────────────────────────────────────────────────────────┘

│

YES

▼

┌─────────┴─────────┐

│                   │

▼                   ▼

┌───────────┐       ┌───────────┐

│ PHASE 1-3 │       │ PHASE 4   │

│ (web-test)│       │ (agent)   │

└───────────┘       └───────────┘

│                   │

▼                   ▼

B1.1 → B1.2 → B1.3    B4.1 → B4.2 → B4.3 → B4.4

│

▼

B2.1 → B2.2 → B2.3 → B2.4

│

▼

B3.1 → B3.2

│

▼

DONE

## TỔNG HỢP PROMPTS

| Phase | Bước | Prompt ID | Repo | Ưu tiên |
| --- | --- | --- | --- | --- |
| 0 | B0.1 | PROMPT-B0.1 | web-test | 🔴 |
| 0 | B0.2 | PROMPT-B0.2 | agent-data-test | 🔴 |
| 0 | B0.3 | PROMPT-B0.3 | web-test-backup | 🔴 |
| 0 | B0.4 | PROMPT-B0.4 | agent-data-test-backup | 🔴 |
| 1 | B1.1 | PROMPT-B1.1 | web-test | 🟡 |
| 1 | B1.2 | PROMPT-B1.2 | web-test | 🟡 |
| 1 | B1.3 | PROMPT-B1.3 | web-test | 🟡 |
| 2 | B2.1 | PROMPT-B2.1 | web-test | 🟢 |
| 2 | B2.2 | PROMPT-B2.2 | web-test | 🟢 |
| 2 | B2.3 | PROMPT-B2.3 | web-test | 🟢 |
| 2 | B2.4 | PROMPT-B2.4 | web-test | 🟢 |
| 3 | B3.1 | PROMPT-B3.1 | web-test | ⚪ |
| 3 | B3.2 | PROMPT-B3.2 | web-test | ⚪ |
| 4 | B4.1 | PROMPT-B4.1 | agent-data-test | ⚪ |
| 4 | B4.2 | PROMPT-B4.2 | agent-data-test | ⚪ |
| 4 | B4.3 | PROMPT-B4.3 | agent-data-test | ⚪ |
| 4 | B4.4 | PROMPT-B4.4 | agent-data-test | ⚪ |

Bạn muốn tôi viết chi tiết các PROMPT từ B1.1 trở đi không? Hoặc chúng ta thực hiện B0.1 → B0.4 trước rồi mới tiếp tục?